Project: YouTube-Lite Platform (Web App)

By Yours Truly

Features:

- Database persistence (SQLite/Postgres)

  - Users, roles, videos, comments, likes, subscriptions, etc.

- Web app (GUI)

  - Creator dashboard + viewer pages + admin tools

- Authentication + Roles

  - Admin, Creator, Viewer

  - Role-based access control (RBAC)

Reasonable constraints (keeps it manageable):

- Upload videos as files or store only “video URL/file path”.

- No recommendation algorithm

- No live streaming

- Keep searching basic (title/tags)

Minimum Viable Product (MVP) Requirements:

Viewer

- Register/login

- Browse video feed

- Watch video page

- Like/unlike

- Comment

- Subscribe/unsubscribe to creators

- Search videos by title/tag

Creator

- Upload video (title, description, tags, file)

- Edit video metadata

- Delete own video

- View creator dashboard (their uploads + stats: views/likes/comments)

Admin

- View all users/videos

- Remove a video (moderation)

- Ban/disable user (or change role)

- View reported content (optional)

Class/DB Design (Just a suggestion, don’t come for my neck )

Core entities:

- User(id, username, email, password_hash, role, is_active, created_at)

- Video(id, creator_id, title, description, tags, file_path, thumbnail_path, views, created_at)

- Comment(id, video_id, user_id, content, created_at)

- Like(id, video_id, user_id) (unique per user+video)

- Subscription(id, subscriber_id, creator_id)

- Report(id, reporter_id, video_id, reason, status)

Good OOP structure:

- Models (entities)

- Repositories/DAO (DB operations)

- Services (business logic)

- Controllers/Routes (web endpoints)

- Views/Templates (UI)

Team of 5: Task Split (Again, Just a suggestion )

Teammate 1:  Backend Lead (Videos + Feed)

- Video CRUD (upload/edit/delete)

- Video feed + video detail page endpoints

- View counter logic

Teammate 2: Auth + Roles Lead (Security)

- Register/login/logout

- Password hashing (optional )

- Role-based permissions (admin/creator/viewer)

- Route protection (decorators/middleware) (also optional )

Teammate 3: Database Lead (Models + Migrations)

- DB schema + relationships

- Migrations (Alembic if Python, Flyway/Liquibase if Java)

- Seed data + test DB scripts

- Query optimization basics

Teammate 4: Frontend/UI Lead

- Page layout + navigation

- Upload form UI, video pages, dashboard pages

- Styling + responsive design

Teammate 5: QA/Integration + Admin Tools

- Admin dashboard pages + moderation actions

- Testing plan + test cases

- Integration + bug fixing (Hardest job, couldn’t be me )

- Demo script + final presentation help

Approximate Timeline (6 Weeks, this is just so we can see how it would go)

Week 1: Planning + UML + Setup

- Finalize requirements (MVP vs Stretch)

- UML class diagram + ER diagram

- Repo setup, branching rules, code style

- Basic project skeleton, DB connection, landing page

Intended goals: UML + ERD + running “Hello app” + DB connected

Week 2: Auth + Roles

- Register/login/logout

- Roles and protected routes/pages

- Create initial users (admin/creator/viewer)

Intended goals: Auth working + role-based access control

Week 3: Video Upload + Browse

- Creator upload page (store file + metadata)

- Video feed page (list videos)

- Video detail page (watch + metadata)

Intended goals: Upload + browse + watch pages fully functional

Week 4: Social Features

- Likes/unlikes

- Comments

- Subscriptions

- Creator dashboard (basic)

Intended goals: : Social interactions working end-to-end

Week 5: Admin + Polish + Testing

- Admin panel: manage users/videos

- UI polish

- Error handling, validation, and permissions audits

- Automated tests + bug fixes

Intended goals: Admin moderation + stable app

Week 6: Finalization + Presentation

- Full regression test

- Seed/demo data

- Final report + screenshots + diagram updates

- Demo video + presentation slides

Intended goals: Final deploy-ready build + polished demo